Status Report for Automation of J’s

This document records the status of the project “Automation of J’s” managed by Team DS.

A new status report is finalized weekly. This report has been updated and finalized as of 26 February 2026 for the week of 16 February 2026 to 20 February 2026.

Report

This week was the first week of working on the Project following the completion of the project planning phase.

	The tasks of this week, along with the individual(s) assigned to each, are as follows:

- Task 1, GUI Components drafting : B. Diallo

- Task 1.1, Develop Login/Sign Up Module’s process for verification of usernames and passwords : S. Ravikumar

- Task 1.2 : Develop Login Module’s process to determine the user’s next location in the system based on username and password inputs : P. Swaney

- Task 7.1, Database schema development : S. Davis

- Task 1, Design tests for Login/Sign Up Module : S. Davis

- Task 1, Construct overall architecture for Login/Sign Up Module : Entire Team

These tasks are listed in the files WBS 0 and Gantt 0, which are available for viewing on the team GitHub Repository.

Project Progress

By 21 Feb. 2026, the following progress had been made:

- Team meeting on 17 Feb. 2026

  - Attended by S. Ravikumar, P. Swaney, S. Davis

- Initial schema for database completed on 17 Feb. 2026

  - Completed by S. Davis

  - A day late

- GUI framework chosen for Project on 21 Feb. 2026

  - Chosen framework is JavaFX

  - Voted on via virtual poll

- The architecture and processes of the Login/Sign Up module is designed on 16 Feb. 2026

  - Completed by S. Davis

- Some architecture standards established on 16 Feb. 2026

- Use case diagrams for ¾ of intended users created on 19 Feb. 2026

Incomplete / Failed Tasks

The following tasks were not completed (I) or cancelled/removed (F) by 21 February 2026:

- Task 1, Construct overall architecture for Login/Sign Up Module

- Task 1.1

- Task 1.2

- Task 1, Design tests for Login/Sign Up Module

Moving Forward

In light of this week’s progress and discussion during the meeting, the schedule may be updated to allow more time for full architecture, schema, and GUI designing prior to implementation of these components.